## Slide 1: CPWG – Meeting #1
Background
CPWG has been established following a request from the POC Executive Forum to bring forward industry contingency planning for “go-live” on 1 December 2017
  CPWG will be a sub-working group comprised of RWG reps
  CPWG will develop an industry contingency plan that details industry scenarios, triggers and actions – this plan will form part of the POC Market Readiness Strategy
  CPWG will be responsible for industry contingency planning, however this does not remove the necessity for individual organisations to develop and maintain their own internal contingency plans
  Refer to the CPWG Terms of Reference

## Slide 2: CPWG Meeting #1
Approach
  Step 1: Agree on CPWG Terms of Reference
  Step 2: Review/prioritise initial list of high-level scenarios and develop a first draft of scenarios, triggers, actions, etc.
    Scenarios will be identified from various sources:
      E.g. readiness reporting, PCF issues/risks register, PwC surveys, etc.
    Scenarios will be developed based on themes:
      E.g. customer, safety, IT systems, testing, compliance, etc.
  Step 3: Finalise industry contingency plan and update POC Market Readiness Strategy in conjunction with the POC-RWG

## Slide 3: CPWG Meeting #1
Difference between risk management and contingency planning:
  Risk management:
    Identifying potential risks/issues that may arise within the POC implementation program
    Includes an assessment on the likelihood and consequence of each risk, and mitigation to treat or reduce the probability of that risk occurring
    See the POC Issues/Risk Register
  Contingency planning:
    Specific scenarios that could be based realised at, or around go-live
    Includes specific triggers, actions/decisions to be made, an in what timeframe these are expected to be completed
    i.e. assumes the risk will occur and outlines how to respond