## Slide 1: 5MS Procedures Working Group #4
Thursday, 11 October 2018
AEMO Offices:
Level 9, 99 Gawler Place, Adelaide
Level 10, 10 Eagle Street, Brisbane
Level 22, 530 Collins Street, Melbourne
Level 2, 20 Bond Street, Sydney
DIAL IN: 02 9087 3604 ACCESS CODE: 633-034-965

## Slide 2: Agenda
NO | Time | AGENDA ITEM | Responsible
Preliminary Matters |  |  | 
1 | 10:00am – 10:10am | Welcome, introduction and apologies | Emily Brodie (AEMO)
2 | 10:10am – 10:20am | Minutes and actions from previous meeting | Emily Brodie (AEMO)
Matters for Noting |  |  | 
3 | 10:20am – 10:30am | Procedures workstream update | Emily Brodie (AEMO)
Matters for Discussion |  |  | 
4 | 10:30am – 11:00am | Settlements procedures – Miscellaneous | Canh Diep (AEMO) Leslie Chai (AEMO) Christine Kang (AEMO)
5 | 11:00am – 11:20am | Dispatch procedures – Spot market | Michael Sanders (AEMO)
 | 11:20am – 11:30am | Break | 
6 | 11:30am – 12:10pm | Update on joint metering/systems focus group | David Ripper
Other business |  |  | 
7 | 12:10pm – 12:20pm | General questions | Emily Brodie (AEMO)
8 | 12:20pm – 12:30pm | Forward meeting plan | Emily Brodie (AEMO)

## Slide 3: Minutes and actions from previous meeting
Emily Brodie

## Slide 4: Responses to PWG actions
 | Topic | Action | Response
1.6.2 | Packaging and Prioritising Procedures | AEMO to discuss with PWG whether there is a need to adjust the timing of the reallocation procedure package | AEMO is still considering timing.
2.3.2 | Settlements Procedures - Estimations | C. Diep to raise at SMWG if additional focus group required and in which format (Action 2.3.2). | Complete. No responses from SMWG members. AEMO will proceed with a standard two-round “rules consultation” process for the Estimation Policy as a need for a focus group hasn’t as yet been identified.
3.3.1 | 5MS Drafting Amendments | PWG to provide input on the potential 5MS drafting amendments around a bidding data soft cutover, and other areas of the 5MS rule. | Action still open, due date 31 October.
3.4.1 | Prudentials Procedures | PWG to provide feedback on whether a reduced consultation for the CLP procedure would be appropriate | 3 responses: 2 seeking a reduced consultation 1 seeking a full consultation AEMO will commence with a reduced consultation. However if significant information comes to light, AEMO can revert to a full consultation.
3.4.2 | Prudentials Procedures | PWG to provide feedback on proposed options to update the CLP procedures | 1 response supporting AEMO’s recommended position i.e. to update the CLP to perform the calculation at a 5 minute level.
3.5.1 | General Questions | Investigate the risks and benefits associated with the alignment of the electricity trading day with either the gas trading day or the calendar day. Report back to the Dispatch Focus Group and PWG. | See next slide

## Slide 5: Response to actions from 14th August Dispatch Focus Group (1)
 | Topic | AEMO action | Response
1 | Sparse bidding formats | Refer web interface speed and accuracy issues to the SWG for consideration in that forum | The web interface functionality will be discussed in a SWG focus group planned for November.
2 | Transitional arrangements | Refer transitional arrangements (ability to submit 5 minute and 30 minute bids etc) to the SWG for detailed investigation in that forum, or potentially via a joint SWG/PWG focus group. | Joint focus group planned for Monday 22 October in Brisbane
3 | Other issues | Investigate the computational limitations on extending and expanding 5MPD. Report back to the Dispatch Focus Group and PWG. | Investigating computation limitations for extending 5MPD, results likely in early November 2018. Will investigate the computation limitations for expanding 5MPD to include multiple scenarios in Q1, 2019. For reference, the current 5MPD is published on average 77 seconds after the start of the first 5 minutes. The solve takes on average 36 seconds for 6 five minute periods.

## Slide 6: Response to actions from 14th August Dispatch Focus Group (2)
 | Topic | AEMO action | Response
4 | Other issues | Investigate the lag between the start of the trading interval and the receipt of dispatch instructions. Report back to the Dispatch Focus Group, PWG and SWG. | This is a BAU issue and has been raised with AEMO’s Market Monitoring team. AEMO will investigate the causes and consequences of this issue, along with possible solutions to it, outside of the 5MS program. Under normal circumstances the dispatch solves takes 8 seconds on average. Distribution is normally completed 22 seconds after the start of a 5 minute period. When multiple solutions are required (such as with interventions) the solve times will be longer, which will delay distribution.
5 | Other issues | Investigate risks and benefits associated with the alignment of the electricity trading day with either the gas trading day or the calendar day (i.e. midnight). Report back to the Dispatch Focus Group and PWG. | Considered unnecessary for 5MS to proceed Would require a Rule change via AEMC process Aligning NEM day to gas day would exacerbate existing issue in NEM relating to transfer of ownership & new owner’s ability to enter/change bids Aligning NEM day to midnight (to relieve the above issue) would increase disparity between NEM and Gas trading days

## Slide 7: Procedures workstream update
Emily Brodie

## Slide 8: Procedures workstream status

## Slide 9: Metering package 1
Timing has slipped by one month due to additional pre-consultation through the joint metering/systems focus group
Updated timing proposed (slide 51)

## Slide 10: Procedures workstream meetings
Next PWG scheduled for Friday 16th November, propose moving to following week:
  Metering package #2
  Metering – debrief on joint metering/systems focus group (12 November)
  Dispatch – debrief on joint dispatch/systems focus group (22 October)
Joint procedures/IT system focus groups:
  Metering/Systems, proposing to reconvene 12 November (Sydney) to discuss:
    transition to 5 minute metering
    Metering Package #1 consultation topics
    relevant actions from the 14 Sept workshop
  Dispatch/Systems, proposing to meet Monday 22nd October (Brisbane) to discuss implementation of and transition to 5-minute bidding

## Slide 11: Consultations
AEMO: Dispatch – Market suspension pricing methodology
Final stage of consultation closed Monday 8 October: http://www.aemo.com.au/Stakeholder-Consultation/Consultations/Market-Suspension-Pricing-Consultation?Convenor=AEMO%20NEM
The consultation considers potential improvements to how well the current market suspension pricing schedules reflect typical pricing outcomes. It aims to minimise unnecessary volatility or adverse incentives during periods of system stress.
Amendments to accommodate the change to 5MS are included and remove any need for further consultation because of that change.
Four submissions received on Issues Paper, varied opinions
Final report will be published 16 November 2018
AEMC: Global settlement and market reconciliation
AEMO encourages all stakeholders to review the draft determination and rule, and to make submissions to the AEMC. The due date for submissions is 25 October.
https://www.aemc.gov.au/rule-changes/global-settlement-and-market-reconciliation

## Slide 12: Approach to updating Settlement - Miscellaneous procedures
Presented by Canh Diep

## Slide 13: Settlement miscellaneous package
NEM Rule consultation process does not apply to following:
Settlement Guide to Ancillary Services Payment and Recovery
Application of the GST to NEM Transactions
GST Information Note for Applicants
NEM Direction Compensation Recovery
NMAS Recovery Reconciliation File
NEM Settlement Process
NEM Rule consultation process applies to following:
NEM Settlements Revisions Policy

## Slide 14: 5MS - Settlement Guide to Ancillary Services Payment and Recovery
Presented by Canh Diep

## Slide 15: Context
This guide:
  Describes the different types of Ancillary Services (AS) that AEMO procures from Market Participants to ensure the safe, secure and reliable operations of the NEM power system
  Describes the methodology for calculating AS payment to and cost recovery from the relevant and eligible market participants.
  Provides worked examples to demonstrate the step-by-step recovery calculations for each AS type
  Lists the relevant AEMO public and confidential reports to assist Market Participants with validating and reconciliation of their AS payments and costs in Settlements statements

## Slide 16: Impact of 5MS
Cost allocations for both market and non-market ancillary services will be based on 5-minute energy volumes
System changes will be required
Both 5MS related (shown in blue) and unrelated changes are presented in the following slides for PWG feedback

## Slide 17: Proposed changes (1)
Location in the guide | Proposed changes
General improvements across all sections of the guide | To update/fix hyperlinks to reference documents, procedures and policies To apply editorial changes to improve clarity, readability, and maintain consistent use of terms between the guide, the NER and the related Procedures or Policies To apply a new document structure consistent with the Procedures, for e.g., migrating section 4 (Glossary of Terms) and Appendix E (References) to the beginning of the document
Section 2 – Market ancillary services | To insert a new sub-section to provide high-level description of FCAS payments, currently omitted in the guide
Section 2.3.1 – Contingency FCAS recovery Section 2.3.2 – Regulation FCAS recovery Section 3.3 – NSCAS cost recovery Section 3.4 – SRAS cost recovery | Amend formulae for all AS cost allocations based on 5-minute energy volumes

## Slide 18: Proposed changes (2)
Location in the guide | Proposed changes
Section 2.3.3 – Market participant factors | Expanded to provide high-level description of market participant factors (MPF) used as the basis for allocating FCAS payments
Section 2.3.4 – FCAS Cost allocations | expanded to show the difference in cost recovery calculations between global and local regulation FCAS
Section 4 – Glossary of Terms | To migrate to the beginning of the document
Appendix A1 – (Worked examples) FCAS – Contingency recovery Appendix A2 – (Worked examples) Regulation recovery calculations (Regulating Raise) Appendix A3 – NSCAS recovery calculations Appendix A4 – SRAS recovery calculations | Amend worked examples to align the calculations with cost allocations based on 5-minute energy volumes

## Slide 19: Proposed changes (3)
Location in the guide | Proposed changes
Appendix B –Data tables | To re-arrange the data table list in a more logical order grouped by AS type Redundant data tables will be removed, and new data tables will be added as required
Appendix D – Ancillary service reports on AEMO website | Update Figure 3-6 with the current screenshots of the respective information on AEMO website Add new relevant screenshots as required
Appendix E - References | To update/fix the hyperlinks to reference documents, procedures and policies To migrate to the beginning of the document

## Slide 20: Proposed changes (4)
Location in the guide | Proposed changes
References to AEMO Causer Pays Procedure 5.0 in section 2.3.3 and Appendix E | Amended to Regulation FCAS Contribution Factor Procedure This hyperlink refers to the draft Procedure and will be updated upon AEMO publishing the final Procedure Changes to this Procedure are in the Draft stage of NEM Rule consultation process. The final Procedure is expected to be published on 4 Nov 2018 with an effective date of 19 Nov 2018

## Slide 21: Consultation approach
Draft guide – March 2019 for comments
Final guide - June 2019

## Slide 22: Questions and feedback?
AEMO seeks PWG feedback on:
  Proposed changes to the guide
  AEMO proposed consultation approach

## Slide 23: Guides and overview documents
Presented by Leslie Chai

## Slide 24: Summary of changes
Document | Description | Summary of changes | Additional Comments
Application of the GST to NEM Transactions | Overview of treatment and principles of the administration of Goods and Service Tax (GST) to NEM transactions | N/A | No change required for 5MS as treatment of GST to NEM transactions will not change with 5MS
GST Information Note for Applicants | Supplement document targeting the publication of NEM spot price and issuance of Recipient Created Tax Invoice (RCTI) |  | 

## Slide 25: Summary of changes
Document | Description | Summary of changes | Additional Comments
NEM Direction Compensation Recovery | Guide to types of direction compensation payable and the recovery of compensation from Market Participants | Update terminology from half-hourly trading interval/settlements data to five-minute trading interval | No other changes required for 5MS as principle for calculation recovery remain - aggregated over all trading intervals
NMAS Recovery Reconciliation File | Guide to Non-Market Ancillary Services (NMAS) reconciliation file and the recovery methodology of testing payments |  | 

## Slide 26: Summary of changes
Document | Description | Summary of changes | Additional Comments
NEM Settlement Process | Overview of the financial settlement service for billing and clearance of all market trading transactions | Update terminology from half-hourly trading interval/settlements data to five-minute trading interval; Editorial changes to: fix broken links reference procedures and policy where applicable update references to archaic technology update revised processes for Shortfall and Surplus | Additional change is required for GS; currently the document references Local Retailer and settlement by difference.

## Slide 27: Proposed consultation approach
Document | Release draft for comment (indicative) | Final guide (indicative)
Application of GST to NEM Transactions | November 2018 | December 2018
GST Information Note for Applicants |  | 
NEM Direction Compensation Recovery |  | 
NMAS Recovery Reconciliation File |  | 
NEM Settlement Process | January 2019 Final Global Settlement rule is due on 6th December | February 2019

## Slide 28: Questions and feedback?
AEMO seeks PWG feedback on:
  Proposed changes to the documents

## Slide 29: NEM Settlements Revisions Policy
Presented by Christine Kang

## Slide 30: NEM Settlements Revisions Policy
The policy outlines detailed procedures around how AEMO prepares and issues routine and special revised statements under the National Electricity Rules (NER) 3.15.19.
Published policy link: https://www.aemo.com.au/-/media/Files/Electricity/NEM/Settlements_and_Payments/Settlements/2017/NEM-Settlement-Revisions-Policyv11.pdf

## Slide 31: Changes due to 5MS
Content changes due to the 5MS to include:
Insert a new chapter 5MS transition to clearly outline that any routine and special revised statements for billing weeks until 1 July 2021 will be based on 30-minutes.
Clarify that any 30-minute to five-minute price change will not entitle market participants a dispute or a special revised statements

## Slide 32: Other changes
Other changes to include:
Current content transfer to the new AEMO external procedure template
Amend the policy to clearly reflect the NER and streamline to remove any unnecessary content
Amend the chapter 5.2 Principles to clearly note the NER requirement for the policy
Delete NEM calendar as the figure provides old information and the source calendar link has been corrected and provided

## Slide 33: Changes due to GS
Insert a new chapter GS transition to clearly outline that any routine and special revised statements for billing weeks until 1 July 2021 will be based on ‘settlement by differencing’. Also, to clarify that any settlement statement amount change arising from ‘settlement by differencing’ to GS framework will not entitle market participants a dispute or a special revised statement
Reviews of unaccounted for energy (UFE) volumes, as envisaged under the draft rule, may result in settlement revisions. As these would need to be handled in the same way as revisions resulting from other input changes, specific amendments to address UFE should not be necessary.
AEMO will re-evaluate the guide after the final determination

## Slide 34: Proposed consultation approach
NEM Settlements Revisions Policy | Comments | Indicative date
Focus group meets if required | Please email your organisation’s view to 5MS inbox by COB 19 October 2018 | First half of November 2018 if required
AEMO publish first stage notice, draft policy and draft consultation paper |  | Friday, 7 December 2018
PWG first stage notice submissions due | Extended initial submission to compensate holiday period | Friday, 15 February 2019
AEMO publish second stage notice, updated draft policy, draft report and non-confidential submissions |  | Friday, 15 March 2019
PWG second stage notice submissions due |  | Thursday, 28 March 2019
AEMO publish final stage notice, final policy, final report and non-confidential submissions |  | Monday, 13 May 2019

## Slide 35: What’s next
Please consult your organisations’ Managers and SMEs in following functional areas:
  Settlements
  Metering process
  Metering data provider
  Prudentials and financial management

## Slide 36: Summary of proposed consultation approach – Settlements Misc procedures
Document | Draft guide indicative date | Final guide indicative date
Settlement Guide to Ancillary Services Payment and Recovery | March 2019 | June 2019
Application of GST to NEM Transactions | November 2018 | December 2018
GST Information Note for Applicants |  | 
NEM Direction Compensation Recovery |  | 
NMAS Recovery Reconciliation File |  | 
NEM Settlement Process | January 2019 | February 2019

## Slide 37: Summary of proposed consultation approach – Settlements Misc procedures
NEM Settlements Revisions Policy | Comments | Indicative date
Focus group meets if required | Please email your organisation’s view to 5MS inbox by COB 19 October 2018 | First half of November 2018 if required
AEMO publish first stage notice, draft policy and draft consultation paper |  | Friday, 7 December 2018
PWG first stage notice submissions due | Extended initial submission to compensate holiday period | Friday, 15 February 2019
AEMO publish second stage notice, updated draft policy, draft report and non-confidential submissions |  | Friday, 15 March 2019
PWG second stage notice submissions due |  | Thursday, 28 March 2019
AEMO publish final stage notice, final policy, final report and non-confidential submissions |  | Monday, 13 May 2019

## Slide 38: Approach to updating Dispatch - Spot Market procedures
Michael Sanders

## Slide 39: Dispatch – spot market package
Spot Market Operations Timetable | SO_OP_3704 Pre-Dispatch | SO_OP_3705 Dispatch | Pre-Dispatch Process Description
http://www.aemo.com.au/-/media/Files/Electricity/NEM/Security_and_Reliability/Dispatch/Spot-Market-Operations-Timetable.pdf | http://www.aemo.com.au/-/media/Files/Electricity/NEM/Security_and_Reliability/Power_System_Ops/Procedures/SO_OP_3704---Predispatch.pdf | http://www.aemo.com.au/-/media/Files/Electricity/NEM/Security_and_Reliability/Power_System_Ops/Procedures/SO_OP_3705---Dispatch.pdf | http://www.aemo.com.au/-/media/Files/PDF/0140-0040-pdf.pdf
Timetable for operating the spot market & publishing market information | Overview of pre-dispatch i.e. forecast market operation | Overview of dispatch i.e. real time market operation | Detailed description of pre-dispatch principles & operation
NER 3.4.3 requires Rules consultation | no Rules requirement | no Rules requirement | NER 3.8.20(i) no Rules consultation
5-MS Changes: |  |  | 
terminology changes 5-minute pre-dispatch transitional arrangements | terminology changes 5-minute pre-dispatch | terminology changes cumulative price threshold calculations | terminology changes 5-minute pre-dispatch
Stakeholder Issues: |  |  | 
transitional arrangements | 5-minute pre-dispatch | none | 5-minute pre-dispatch
Consultation: |  |  | 
Jan – Jun 2019 | Feb 2019 | Feb 2019 | Jun 2019

## Slide 40: Debrief on joint metering/systems focus group
David Ripper

## Slide 41: Joint metering/systems focus group: Friday 14th September, Melbourne
Good engagement and contributions
24 attendees representing a cross section of MDPs/MPs, Distributors and Retailers
Discussion went for longer than expected so not all agenda items were fully covered
Meeting notes and actions distributed to focus group, PWG and SWG on Thursday 20th September
  Updates on actions distributed 4th October
Proposing to reconvene on 12th November, soon after metering procedures package #1 is released for consultation, to workshop:
  Transition to 5 minute metering
  Metering Package #1 consultation topics
  Outstanding Actions from the 14th Sept workshop

## Slide 42: Topics Discussed at the workshop
AEMO’s proposed profiling methodology for converting 15 and 30-minute meter reads into 5 minute intervals
kWh meter read storage precision
Meter data delivery options to AEMO
Modifying NEM12 format to support 5 minute meter reads
AEMO to support register level energy and non-energy meter reads
File size and communications capability
Transition planning for 5MS implementation

## Slide 43: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
Converting 15 and 30-minute meter reads to 5 minute intervals | To implement a dynamic percentage allocation methodology, at the profile area level | Concerns raised that the proposed methodology may not be representative enough of non-5 minute meters, leading to material financial misallocations | No viable preferred alternative identified to date | AEMO and participants to continue to consider alternative methodologies | Pending
 |  | How would mixed meter types under a single NMI be treated under the proposed methodology? | None | N/A | No mixed metering installations have been identified

## Slide 44: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
kWh meter read precision | AEMO’s systems to accept Wh, kWh and mWh meter reads. Stored values would be to 4 decimal places in kWh, rounding would occur if required. Other units of measure will be treated consistently e.g. vars. | 4 decimal place accuracy requirement mainly relevant to unmetered loads. AGL noted that the gas procedures provided guidance on how to round and when to round. | None | N/A | AEMO will round to 4 decimal places, consistent with the gas procedures Proposed rounding procedure has been provided to the joint focus group

## Slide 45: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
MDFF vs MDMF | AEMO to transition to MDFF. Participants may use MDFF to send: Interval reads (E1, E2, B1, K1, Q1 etc) @ 5, 15 or 30-minute resolution and/or consumption reads for Basic meters. | Discussion regarding the benefits of AEMO becoming a B2B participant occurred e.g. allowing for more streamlining of processes and limits the changes to be made to MDP systems. Question regarding how MDFF could support existing AEMO MDM validation requirements was raised. | Participants to detail issues associated with supporting existing AEMO basic meter validations in MDFF. | Feedback from participants due 10 Oct | Pending
Missing meter data process | AEMO proposes to periodically run a RM11 report to inform MDP’s of missing meter reads | Automated AEMO initiated RM11 viewed favourably |  |  | AEMO to periodically run a RM11 report to inform MDP’s of missing meter reads

## Slide 46: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
Modifying NEM12 format to support 5 minute meter reads | Interval length field to remain in the 200 record | Simply Energy raised the potential of moving the Interval Length field to the Header/100 record to allow for greater processing efficiency. Participants agreed that keeping the interval value in the 200 record would be preferred. | None | N/A | Interval length value to remain in the 200 record
Meter churn interval lengths | Intraday interval length changes should not be permitted. | Agreement that intraday interval length changes should not be permitted. | None | N/A | Intraday interval length changes will not be permitted.

## Slide 47: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
Non-energy meter reads | AEMO to develop the ability to accept non-energy (e.g. B and Q) meter reads. | No concerns raised | None | N/A | AEMO to develop the ability to accept non-energy (e.g. B and Q) meter reads.
CATS NMI Datastream (CNDS) table maintenance | Option 1: Only settlement data streams are registered in CNDS Option 2: All data streams are registered in CNDS and validated, a new field would be required to indicate those to be used in settlement. Option 3: Use other existing attributes of CNDS, like Data stream Type, First character of suffix etc | Option 1 preferred | Consideration as to how CNDS maintenance can be made more efficient in light of the possible introduction of register level data streams | To be discussed at next JMSFG | Only settlement data streams are to be registered in the CNDS table

## Slide 48: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
MDM meter read signage | Option 1: Use the first character of the data stream suffix (e.g. ‘E’ is Export+, ‘B’ is Import-) Option 2: New attribute to indicate whether the data stream (or register) is Import (B1) or Export (E1) or Signed (N1) in CNDS. | Option 1 preferred. New standing data / attribute not wanted. | None | N/A | Signage to be derived based on the first character of the data stream suffix
UOM validations | Option 1: Use MDFF Record 200 UOM to validate against ‘known’ UOM types. Option 2: New standing data field added to the CNDS table, and validate that the NEM12/13 content matches this. | Option 1 preferred. New validations and standing data fields not wanted. | None | N/A | UOM in the MDFF 200 record will be validated against known UOM types.

## Slide 49: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
Meter data storage where required standing data does not exist | ‘Parked’ meter data to be stored temporarily, for 3 days | Views varied regarding how long AEMO should store meter reads where required standing data does not exist, ranging from 3 days to 30 weeks. | Preferred number of days still not agreed | To be discussed at next JMSFG | Pending
File size and communications capabilities | To increase the current B2B and B2M 1 MB message content (uncompressed) limit to 10MBs. | Some MDPs advised that file sizes up to 10 MB were suitable, while still being able to handle the frequency, bandwidth and processing. DBs, MPs suggested that 10 MB could be too big for transaction processing and meeting SLAs. | Preferred file size not agreed | File size analysis to be completed by AEMO and participants by 21 Nov | Pending

## Slide 50: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
Transition planning re 5MS implementation | Before 1 July 2020 – MDPs will need to aggregate 5 and 15 minute reads to 30 minute and provide in MDMF. Before 1 July 2020 – Participants and MDPs may choose to exchange new 5 and 15 minute data via B2B. From 1 July 2020 – 5 and 15 minute reads received by AEMO will be aggregated by AEMO to 30 minutes. From 1 July 2021 AEMO will profile received 30 and 15 minute reads to 5 minute resolution. From 1 July 2022 AEMO will only accept retrospective reads via MDMF files. From 1 July 2023 AEMO will reject or ignore any received MDMF files | The Rules allows for the delivery of 5 minute meter data prior to 1 July 2021. Overall sentiment was that no participants would be ready for any 1 July 2020 production activities. A soft start of 31 March 2021 was suggested, to mitigate 1 July 2021 risks | Participants to provide information regarding transition activities and milestones by 12 Oct | To be discussed at next JMSFG | Pending

## Slide 51: Next Steps
First Stage Metering Procedure Changes Package 1 Issues Paper scheduled to be published at the end of October
  AEMO will include agreed and best available options, to continue industry engagement
Metering/Systems Focus group meeting scheduled for 12 Nov
  Objectives –
    Discuss transition to 5-minute metering
    Discuss Metering Package #1 consultation topics
    Discuss and finalise relevant actions from the 14 Sept workshop

## Slide 52: Next Steps
Distributors and Local Retailers to identify and provide off-market unmetered loads information by 28 December 2018
Meter Data Storage Exemption Procedure
  Include in Metrology Procedure: Part A or separate Procedure?
  Participant responses by 30 November 2018
Device Types | Load Cycle | Supply Capacity | Load Values (W) | Consumption (Wh/kWh)
CCTV | Constant | 2A |  | 480Wh
BBQ | Constant |  |  | xxWh/kWh
Watchman Light 250W MV | PE |  | 270W | 
Watchman Light 250W HPS | PE |  | 273W | 

## Slide 53: General questions
Emily Brodie

## Slide 54: Forward meeting plan
Emily Brodie

## Slide 55: Upcoming meetings
Procedures working group meetings for 2018:
  Friday 16 November, propose moving to following week
  Thursday 13 December
Procedures focus groups:
  Joint Dispatch/Systems – Monday 22nd October, Brisbane
  Joint Metering/Systems – Monday 12th November, Sydney
Next Program Consultative Forum
  Monday 5 November
Next Executive Forum
  Tuesday 13 November
5MS Meetings and Forum Dates: http://aemo.com.au/Electricity/National-Electricity-Market-NEM/Five-Minute-Settlement