## Slide 1: 5MS Systems Working Group
SWG#2 - Monday, 17 September 2018
AEMO Offices:
Level 9, 99 Gawler Place, Adelaide
Level 10, 10 Eagle Street, Brisbane
Level 22, 530 Collins Street, Melbourne
Level 2, 20 Bond Street, Sydney
DIAL IN: 02 6194 9930 MEETING ID: 670629

## Slide 2: NEM Retail Agenda
NO | Time | AGENDA ITEM | Responsible
Preliminary Matters |  |  | 
 | 9:30am - 9:35am | Welcome, introduction and apologies | Hamish McNeish (AEMO)
Matters for Noting |  |  | 
 | 9:35am – 9:45am | Actions from last meeting | Hamish McNeish (AEMO)
 | 9:45am – 9:50am | System workstream status | Hamish McNeish (AEMO)
Matters for Discussion |  |  | 
 | 9:50am - 10:00am | Planned Retail Focus Groups | Hamish McNeish (AEMO)
 | 10:00am – 10:20am | B2M API Architecture | Satheesh Kumar (AEMO)
 | 10:20am - 10:50am | Retail Transition | Satheesh Kumar (AEMO)
Other business |  |  | 
 | 10:50am – 10:55am | General questions | Hamish McNeish (AEMO)
 | 10:55am – 11:00am | Forward meeting plan | Hamish McNeish (AEMO)

## Slide 3: NEM Wholesale Agenda
NO | Time | AGENDA ITEM | Responsible
Preliminary Matters |  |  | 
 | 11:30am - 11:35am | Welcome, introduction and apologies | Hamish McNeish (AEMO)
Matters for Noting |  |  | 
 | 11:35am – 11:45am | Actions from last meeting | Hamish McNeish (AEMO)
 | 11:45am – 11:50am | System workstream status | Hamish McNeish (AEMO)
Matters for Discussion |  |  | 
 | 11:50am - 12:00pm | Planned Wholesale Focus Groups | Hamish McNeish (AEMO)
 | 12:00pm – 12:20pm | Bids and Offer API Architecture | Satheesh Kumar (AEMO)
 | 12:20pm - 12:50pm | Wholesale Transition | Satheesh Kumar (AEMO)
Other business |  |  | 
 | 12:50pm – 12:55pm | General questions | Hamish McNeish (AEMO)
 | 12:55pm – 1:00pm | Forward meeting plan | Hamish McNeish (AEMO)

## Slide 4: Items for Noting
Hamish McNeish

## Slide 5: Current Actions
Item | Topic | Action required | Responsible | By
1.1 | SWG Terms of Reference | Participants to provide AEMO with feedback on the draft PWG Terms or Reference. Email feedback to 5ms@aemo.com.au | SWG Members | 17/9/2018
1.2 | SWG Terms of Reference | AEMO to finalise the SWG Terms of Reference | AEMO | 24/9/2018
1.3 | AEMO System Change | This will be raised at the Executive Forum (EF). AEMO to report back on outcomes. | AEMO | 17/9/2018
1.4 | Sandbox options | AEMO to evaluate the option of having an external test system that more closely resembles preprod, as opposed to a cutdown Sandbox. | AEMO | 24/9/2018
1.5 | Sandbox dashboard | AEMO to evaluate having a mechanism such as a dashboard to provide the status of the Sandbox environment. Allow viewing current defects etc… | AEMO | 24/9/2018
1.6 | Participant bandwidth implications | AEMO to provide assessment on bandwidth/networking impacts | AEMO | 24/9/2018
1.7 | Architecture Diagrams | AEMO to add titles to the architecture diagrams | AEMO | 17/9/2018
1.8 | 13 months archiving | Could 6 months of data be stored online and 7 months offline being made available on demand? i.e. An web service request, and data is provided a number of hours later for a period of 3 days. There is the potential to look at value add services in this space. i.e. request files related to a message or transaction id. SWG members to consider this concept. | SWG Members | 17/9/2018
1.9 | Intervention Pricing | AEMO to come back on any impacts on intervention pricing | AEMO | 17/9/2018
Meeting notes with actions have been emailed and published
Any feedback?

## Slide 6: Actions to Close
1.1, 1.2 – Terms of reference – any further feedback?
1.3 – Escalated to PCF to manage
1.7 – Titles added to diagrams
1.9 – Intervention pricing
  There is no change planned to intervention pricing under 5MS
  We understand the issue is an increase in the frequency of intervention prices

## Slide 7: System Workstream - Metering
Planned dates are subject to PWG consultation progress
Early Release depends on PWG outcomes
Changes in red due to Transition joint focus group on 14th Sep
* = Joint focus groups with PWG

## Slide 8: System Workstream - Dispatch
Planned dates are subject to PWG consultation progress
Early Release depends on PWG outcomes
Changes in red due to planned Transition joint focus group
* = Joint focus groups with PWG

## Slide 9: System Workstream – Settlement and Operations
Planned dates are subject to PWG consultation progress

## Slide 10: Retail System Impact Changes
Hamish McNeish

## Slide 11: Change summary
Would a systems HLIA document be useful to participants?
Identified changes from original information:
  Change in proposed transition timeline, MDMF retirement date proposed

## Slide 12: Proposed Retail Focus Groups
Hamish McNeish

## Slide 13: Retail Areas to Cover - next 3 months
Transition – joint focus group held on 14th September
MDFF format (also discussed in Transition Focus Group)
  NEM12/13 format used
  Record 200 used for interval length
B2M interface API and FTP
  API end points, payloads
MDFF Validations
  Validation matrix
  Handling non-settlement data streams

## Slide 14: B2M API Architecture
Satheesh Kumar

## Slide 15: Key Points
B2M via FTP & API - Currently, the B2M message exchange services are only available via FTP. These services will be available via APIs
We will support two types of B2M API services
  Async – where the response to the request is an acknowledgement e.g. Submit a ChangeRequest and the business response is a MACK / TACK (or) submit NMIDiscoveryRequest (multiple transactions in a message) via Async and the HTTP response is a MACK / TACK. The NMIDiscoveryResponses will be submitted as a new API outbound message
  Sync – where the response to the request is a business response e.g. Submit a NMIDiscoveryRequest and the HTTP response is a NMIDiscoveryResponse. This service will not support bundling of multiple transactions in a single message

## Slide 16: Key Points – API documentation, AuthN & AuthZ
API documentation will be available in API Portal. API Portal will be accessible via MarketNet and Internet
eHub communications will be HTTPS. eHub will use two-way SSL secured encrypted communication
When calling eHub APIs, Participants will authenticate their identity using Basic Authentication (username and password encoded into a Base64 authorisation token) e.g.
Authorization: Basic QWxhZGRpbjpvcGVuIHNlc2FtZQ==
API authorisation will be enabled via User Rights Management (URM). Participant Admin must select the relevant entity in the ‘Maintain Rights” menu and assign it against the username used in Basic Authentication
Refer documentation ‘Guide to AEMO’s e-Hub APIs’ & ‘Guide to User Rights Management’ for further details.

## Slide 17: Existing B2M Sync Services
Currently, the following B2M Sync services are available via the MSATS application (MSATS RESTful APIs)
  C4 Report
  MSATS Limits
  NMI Discovery
  NMI Details
  Participant System Status
Going forward the following sync services will also be available via e-Hub. Access to the following APIs will also be available via the legacy endpoint (MSATS API) but will be eventually retired
  C4 Report
  MSATS Limits
  NMI Discovery
  NMI Details
  Participant System Status
  Provide Meter Data (new in 5MS)

## Slide 18: MarketNet and Internet
B2M Sync/Async Service via MarketNet and Internet
Note: content in black are the existing capabilities and content in red are the new capabilities that are to be enabled as part of 5MS project.
 | MarketNet | Internet
B2M Sync/Async via FTP |  | 
B2M sync/Async via API |  | 

## Slide 19: Processing of Inbound and Outbound B2M messages
The Participants are not required to choose the protocol (FTP or API) for submitting the incoming Async B2M messages. If the message is submitted via API, the MACK and TACKs will be delivered via the HTTP response. If the file is submitted via FTP, the .ack will be delivered to the outbox.
Participants are required to choose the outbound protocol for each of the B2M transaction groups via the MSATS browser i.e. If the Participant chooses to receive their CATS messages via FTP (outbound from e-Hub perspective)
  Participants must be able to assign / choose the outbound delivery protocol against each of the B2M transaction groups in the MSATS browser.
  If the incoming CATSChangeRequest is sent via API, the acknowledgement (MACK & TACK) will be sent via the HTTP response i.e. the incoming message will not be exceptioned
  But the CATSChangeResponse / CATSNotifications will be delivered via FTP (as per the preferred protocol of the outbound messages) even though the original request (CATSChangeRequest) was received via API
Outbound messages - API – Push (or) API - Pull
  API-Push – e-Hub will deliver the outbound messages to the Participant’s end point that is registered in e-Hub
  API-Pull – Participant will invoke an e-Hub API to pull their outstanding outbound messages
  Participants will be able to opt-in for API-Push (or) API-Pull

## Slide 20: B2M Stop Files processing
Current process of evaluating the stop files
  # of Change Request activity for the day exceeds threshold
  # of CATS Notifications activity for the day exceeds threshold
  # of unprocessed NSRD transactions queued exceeds threshold
  # of NSRD response messages exceeds threshold
  # of unacknowledged messages in the outbox exceeds threshold
  # of unprocessed reports submitted & queued exceeds threshold
Going forward
  # of Change Request activity for the day exceeds threshold
  # of CATS Notifications activity for the day exceeds threshold
  # of unprocessed NSRD transactions queued exceeds threshold
  # of NSRD response messages exceeds threshold
  # of unacknowledged messages in the outbound table exceeds threshold (sum of messages for both the protocols)
  # of unprocessed reports submitted & queued exceeds threshold
Existing capability of /HubMessageManagement API will be leveraged to notify the statuses & details of the stop files (or) retrieve the list of stop file types for the Participant

## Slide 21: Changes to MSATS Browser related to B2M via e-Hub
Participants -> Participant Schema – Will define the outbound protocol for the B2M data exchange. Default will be FTP. Participants can change it to ‘API’ using this screen
Screens illustrating the API status along with FTP status
Non-retail B2B transaction groups are currently incorrectly listed under B2M Menus e.g. Data Load Import -> Participant Inbox. These will move to the B2B screens.
Reports & Alerts -> Alerts screen -> email alerts extended to messages exchanged via API protocol

## Slide 22: Retail Transition
Satheesh Kumar

## Slide 23: Focus Group Feedback
Feedback from the joint focus group
Topics that were discussed
  Profiling 15 and 30-minute data
  Unit of Measure precision
  AEMO use of B2M (MDFF format)
  Extending NEM12 to support 5-minute data
  Accepting non-settlement data
  Transition to 5-minute metering
  File size and communication capabilities

## Slide 24: Wholesale System Impact Changes
Hamish McNeish

## Slide 25: Change summary
Would a systems HLIA document be useful to participants?
Identified changes from original information:
  None identified
  P5 still under review (length and price sensitivities)
To confirm based on feedback:
  NEMDE is not changing under 5MS
  PDRBatcher/PDRLoader remains (possible java/database version support, and adding API support)
  Infoserver/Data Model CSV data delivery via FTP is not changing

## Slide 26: Proposed Wholesale Focus Groups
Hamish McNeish

## Slide 27: Wholesale Areas to Cover - next 3 months
Transition – joint focus group
Bid/Offer interface API and FTP
  API end points, payloads
Bid/Offer Data Model
  Options discussion – use existing tables or new tables to support transition
Bid/Offer format and validation
  JSON format proposed
  Potential future changes in 5MS horizon impacting format (battery support)

## Slide 28: Bids and Offers API Architecture
Satheesh Kumar

## Slide 29: Bidding Interfaces
Interface | Participant Expected Use
FTP - Bids in JSON format | B2M interface Designed to be used by participants, or vendors integrating their own systems for medium to high frequency bidding Supports multiple DUIDs in a submission API and FTP can be used as a primary/secondary delivery mechanism
API – Bids in JSON format | B2M interface Designed to be used by participants, or vendors integrating their own systems for medium to high frequency bidding Supports multiple DUIDs in a submission API and FTP can be used as a primary/secondary delivery mechanism
Web UI submission | Web UI interface Provides a bidding user interface Designed to be used by participants with low frequency bidding Supports bidding for a single DUID Allows downloading effective bids to a file (that meets the upload format below)
Web file submission – JSON | File upload via web screen Designed to be used by smaller participants for low frequency bidding Likely not a credible backup for medium/high frequency bidding Supports multiple DUIDs in an upload Should CSV be supported – allowing for tools like Excel to be used?

## Slide 30: Key Points
Bids/Offers via FTP, API, Web UI and Web upload
The current FTP service is asynchronous – submit then poll for response
A single bid/offer JSON format is proposed for both FTP and API interfaces
The API service will be synchronous
  Sync – where the response to the request is a business response e.g. Submit a bid/offer and the HTTP response confirms receipt and successful validation and loading by AEMO

## Slide 31: Key Points – API documentation, AuthN & AuthZ
API documentation will be available in API Portal. API Portal will be accessible via MarketNet and Internet
eHub communications will be HTTPS. eHub will use two-way SSL secured encrypted communication
When calling eHub APIs, Participants will authenticate their identity using Basic Authentication (username and password encoded into a Base64 authorisation token) e.g.
Authorization: Basic QWxhZGRpbjpvcGVuIHNlc2FtZQ==
API Authorisation will be enabled via User Rights Management (URM). Participant Admin must select the relevant entity in the ‘Maintain Rights” menu and assign it against the username used in Basic Authentication
Refer documentation ‘Guide to AEMO’s e-Hub APIs’ & ‘Guide to User Rights Management’ for further details.

## Slide 32: MarketNet and Internet
Bid/Offer services via MarketNet and Internet
Note: content in black are the existing capabilities and content in red are the new capabilities that are to be enabled as part of 5MS project.
 | MarketNet | Internet
Bid Async via FTP |  | 
Bid Sync via API |  | 

## Slide 33: Processing of Inbound Bid messages
If the message is submitted via API, the acceptance and validation will be delivered via the HTTP response. If the file is submitted via FTP, the ACK or CPT response will be delivered to the Import folder.
ACK/CPT is currently a CSV format, this could shift to JSON or remain as CSV

## Slide 34: General Questions
Hamish McNeish

## Slide 35: Wholesale Transition
Hamish McNeish

## Slide 36: Input to Joint Focus Group
What areas do we need to consider?
  Proposed early transition to 5-minute bids/offers
  Allowing a window for participants to shift from 30-minute to 5-minute
  30-minute and 5-minute bids/offers are both supported during the transition window
  AEMO conversion of 30-minute bids/offers to 5-minute
  When AEMO processes (dispatch/pre-dispatch) start using 5-minute bids
  Data model handling of 5 and 30 minute bids/offers during transition
Others?

## Slide 37: Forward Meeting Plan
Hamish McNeish

## Slide 38: Proposed Next Sessions
SWG Focus Groups
TBD – Bid/Offer transition (joint focus group)
Oct-18 – Bidding APIs and Data Model
SWG’s
17-Oct-18 – SWG
21-Nov-18 - SWG
5MS Meetings and Forum Dates: http://aemo.com.au/Electricity/National-Electricity-Market-NEM/Five-Minute-Settlement