Attachment B – List of “open” initiatives in “the Register” containing past and current AEMO prioritisations assessments. As at 10 September 2020

Items that are shaded in green are part of the 2020 prioritisation program of work. It is likely these items will not be completed in 2020 and therefore will be carried forward into 2021.

Items that are shaded in yellow are items that AEMO considers candidates for the 2021. These include new initiatives that haven’t been assigned an “issue number” (IN) and therefore not in the register.

| CHANGE ID INnnn/yy | TITLE | SHORT DESCRIPTION | PROPONENT (COMPANY & CONTACT) | DATE RAISED | JURISDICTION | STATUS | AEMO's ASSESSMENT ON WHETHER TO PROGRESS IN 2017, 2018, 2019 and 2020 | AEMO's ASSESSMENT ON WHETHER TO PROGRESS IN 2021 | SUPPORTING INFORMATION |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| IN005/18 |  | Estimated Consumption after meter removal | OE | 18/06/18 | All East Coast | In progress | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF agreed that this should be carried forward as a candidate to progress in 2020. 2019 - Feb 2019 Prioritisation session update - GRCF considered this initiative was worth pursuing in 2019 | This initiative is part of the GRCF 2019 and 2020 program of work. Work has commenced but is not completed as at Sept 2020. AEMO proposes that this should be carried forward as a candidate to progress in 2021 |  |
| IN001/18W | Clause 325 – Notice of alleged procedure breach | Minor RMP change. Matters referred to AEMO under clause 325 | Alinta / Kleenheat/AEMO |  | WA | In progress | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF agreed that this should be carried forward as a candidate to progress in 2020. 2019 - Feb 2019 Prioritisation session update - GRCF considered this initiative was worth pursuing in 2019 | This initiative is part of the GRCF 2019 and 2020 program of work. Work has commenced but is not completed as at Sept 2020. AEMO proposes that this should be carried forward as a candidate to progress in 2021 |  |
| IN001/20W |  | Bundled WA Explicit Informed Consent (EIC) process review. AEMO’s remit in the area of EIC in WA more expansive compared to the East coast. On the surface many of our WA EIC processes falls into the AER remit. Also ERA have some EIC processes so there maybe some duplication. We will need to work with the ERA on this. Perhaps a workshop with them is warranted. The specific items RMO have flagged are: - Review the EIC requirements in the WA RMP. EIC requirements are not in other jurisdictions. - Related to the above, remove the requirement of the annual EIC audit by Users and Network Operator from the WA RMP. (This is on register. For further details on the specific initiative click here. This item is listed as IN002/19W) - Clause 73 of the WA RMP – EOM reporting provided to AEMO by ATCO | AEMO |  | WA | In progress | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF agreed that this should be a candidate to progress in 2020. | This initiative is part of the GRCF 2020 program of work. Work has commenced but is not completed as at Sept 2020. AEMO proposes that this should be carried forward as a candidate to progress in 2021 |  |
| IN004/17 | Meter Management | 18 East coast miscellaneous / harmonising RMP and TP documentation changes including add a Downgrade Process to the procedures. See also IN009/17, IN002/18, IN008/18, IN011/18, IN004/19, IN005/19, IN007/19, IN005/15, IN006/16, IN007/15, IN009/15, IN010/15, IN011/15, IN013/15, IN014/15, IN015/15, IN017/15. . | AGL | 18/04/17 | VIC and QLD | In progress | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF agreed that this should be a candidate to progress in 2020. 2019 - Jan 2019 Prioritisation session update – GRCF supported AEMO proposal to leave this as pending. - AEMO proposed that this should be Left as “pending” for 2019 unless resources become more readily available 2018 - Feb 2018 Update - Prioritisation session update - GRCF agreed to leave this as “pending” - AEMO proposes that this should be left as status “pending" for 2018 unless resources become more readily available | This initiative is part of the GRCF 2020 program of work. Work has commenced but is not completed as at Sept 2020. AEMO proposes that this should be carried forward as a candidate to progress in 2021 |  |
| IN004/20 |  | Base Load (BL) and Temperature Sensitivity Factor (TSF) changes in NSW/ACT | JGN | 17/09/19 |  | In progress | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF agreed that this should be a candidate to progress in 2020. | This initiative is part of the GRCF 2020 program of work. Work has commenced but is not completed as at Sept 2020. AEMO proposes that this should be carried forward as a candidate to progress in 2021 |  |
| IN012/15 |  | During the NARGP consultation it was revealed that the NGR prescribe the obligation for the NWO to provide a listing of all DPI. The new RMP include a obligation for the NWO to provide such a listing. Similar obligation in other jurisdictional RMP contain the same obligations. Have the obligation reside in the NGR is superfluous and can be delated. AEMO support the idea to request a change to the NGR and when that done remove the definition DPI full listing. (See IIR consolidated Response document ref # 41). | to be determined | 17/02/15 | All | In progress | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF agreed that this should be a candidate to progress in 2020. 2019 - Jan 2019 Prioritisation session update – GRCF supported this idea to leave on hold. - AEMO proposed that this should remain on hold. 2018 - In the 2017 prioritisation session the GRCF confirmed this should remain on hold. AEMO proposes that this should remain “on-hold" for 2018. 2017 - AEMO view is this is a "nice to have". The RMP as they stand are not broken. This item should be included in a holistic review with other like items. Will require a AEMO legal review. Given this is a low priority leave on hold for 2017. | This initiative is part of the GRCF 2020 program of work. Work has commenced but is not completed as at Sept 2020. AEMO proposes that this should be carried forward as a candidate to progress in 2021 |  |
| IN019/20 |  | A PwC found that the calculation process relies on the completion of the Aggregate pipeline allocation (INT772) report, which is automatically produced by AEMO. The INT772 report for August 2019 was prepared on 20 September 2019, resulting in a one (1) business day delay in the production and delivery of the monthly NAF file, which took place on 23 September 2019. Clause 8.11.15 of the NSW/ACT Retail Market Procedures requires AEMO to perform monthly distribution system allocation (DSA) calculations for final settlement by the 15th business day after the end of a month. Initial analysis suggest that NSW/ACT Retail Market Procedures to better align NAF delivery timelines requirements to the National Gas Rules (469) and STTM Procedure (7.2.4(c)). | AEMO | 22/06/2020 | NSW/ACT | Pending |  | AEMO proposes that this should be a candidate to progress in 2021 |  |
| IN018/20 |  | Residual changes that relate to the bundle release program of work targeted for Q4 2021. | AEMO | 13/07/2020 | All | Pending |  | AEMO proposes that this should be a candidate to progress in 2021 |  |
| IN014/20 |  | Clause 2.9.7 (Metered supply points) of the RMP requests that distributor must calculate the total number of metered supply points and send that information to AEMO. The use of the term “metered” needs further clarity in terms of whether “metered” includes counting supply points where the meter is connected to an upstand, however the inlet that allows gas to flow from the meter to the fitting lines in plugged hence the gas doesn’t flow. The total number of metered supply points supports AEMO cost allocation process. | AEMO | 4/03/2020 | VIC and QLD | Pending |  | AEMO proposes that this should be a candidate to progress in 2021 |  |
| IN000/00W |  | Reviewing the Anticipated Annual Consumption’ for WA basic meters. This was a recommendation from the WA profile report presented at the GRCF meeting in Aug 2020. | GRCF | 17/09/2020 | WA |  |  | AEMO proposes that this should be a candidate to progress in 2021. If the GRCF supports this proposal, AEMO to assign Issue Number and add this initiative to the register |  |
| IN000/00W |  | Redrafting – WA RMP clause 32 - Error Correction Notice | AGL | 17/09/2020 | WA |  |  | AEMO proposes that this should be a candidate to progress in 2021. If the GRCF supports this proposal, AEMO to assign Issue Number and add this initiative to the register |  |
| IN000/00 |  | Reviewing the RMP wording around what’s an “actual meter read” given the advancement technology such a apps on mobile phones | JGN | 17/09/2020 | NSW/ACT |  |  | AEMO proposes that this should be a candidate to progress in 2021. If the GRCF supports this proposal, AEMO to assign Issue Number and add this initiative to the register |  |
| IN000/00 |  | Proposal to harmonise the SA RMPs clause 3.1.1 and TPs with VIC and QLD so SA allow reads of up to 4 business days before the earliest transfer day for in-situ transfers | AGIG | 17/09/2020 | SA |  |  | AEMO proposes that this should be a candidate to progress in 2021. If the GRCF supports this proposal, AEMO to assign Issue Number and add this initiative to the register |  |
| IN016/20 | Corrections to SA RMP clause 8.6 | Miscellaneous non contentious documentation changes. Example - The old version of the SA RMP clauses 220(2), 221, 222 and 223 (1) contained formulas however in the effort to harmonise the SA RMP, these formulas didn’t find there way into clauses 8.6.2(b) Pipeline Injections , 8.6.3 Total Corrected Injections , 8.6.4 User interval-metered withdrawals and 8.6.5(a) Net system load. Will include – IN009/20W, IN006/20, IN007/20, IN008/20, IN009/20, IN005/20 | AEMO | 1/06/2020 | SA | Pending |  | AEMO proposes that this should be a candidate to progress in 2021 |  |
| IN009/20W |  | There is a possible typographical error in appendix 4 (Auditor’s deed of undertaking) clause 9. Reference to clause 359 should be clause 358. | AEMO | 14/04/2020 | WA | Pending |  | See IN016/20. |  |
| IN006/20 |  | AEMO has identified that the definition of a Customer could be improved for all east coast jurisdiction to include exempt customers for other purposes under the procedures in the event an exempt seller is registered either as a Retailer or an SCU. For example for SA RMP the definition could be improved by inserting the words "(or, where relevant, an ‘exempt customer’ as defined in section 109 of the NERL) after the word "NERL". See the IIR for IN006-17 (SA RMP harmonisation) – Attachment D ref #8. | AEMO | 13/11/2019 | QLD,VIC, NSW/ACT and SA | Pending |  | See IN016/20 |  |
| IN007/20 |  | AGL suggests that for consistency that the obligation to provide data fields noted in Appendix E (Non Automated Electronic Files) of the AEMO Spec Pack doc - FRC B2B System Interface Definitions is made consistent with the WA drafting. See the IIR for IN006-17 (SA RMP harmonisation) – Attachment D ref #42. | AGL | 13/11/2019 | QLD,VIC, NSW/ACT and SA | Pending |  | See IN016/20 |  |
| IN008/20 |  | AEMO has identified and issues with section 2.1.17 of the ICD. A prelim assessment highlighted the uncertainty around the circumstances / concept of a participant GBO-ID becoming “suspended”. There is a possibility that the GBO-ID status of suspended isn’t required. The system impact of removing this GBO-ID state is unknown and would require further investigation. See the IIR for IN006-17 (SA RMP harmonisation) – Attachment D ref #38. | AEMO | 13/11/2019 | SA | Pending |  | See IN016/20 |  |
| IN009/20 |  | Residual SA Harmonisation change. AEMO overlook a further documentation change when the Connectivity Testing and Technical Certification document became a WA only artefact. It is to do with the Low Volume Interface (LVI). Appendix D (The Low Volume Interface) of the FRC B2M-B2B Hub System Specifications need to be amended to say “Appendix D (The Low Volume Interface – WA only). | AEMO | 29/11/2019 | SA | Pending |  | See IN016/20. |  |
| IN005/20 |  | A WA change proposal (IN003/18W) to rule 14 (5) was amended and approved by ERA which meant that the process is now different in the east coast RMPs. A review of the East Coast process needs to be undertaken to determine if the WA change needs to be applied. | Mark Riley (AGL) | 10/10/2019 | VIC,SA,NSW/ACT and QLD | Pending |  | See IN016/20. |  |
| IN004/20W | WA harmonisation | Harmonise the RMP (WA) with the east coast procedures in terms of structure and format | Mark Riley (AGL) and Joe Castellano (Origin Energy) | 22/11/2019 | WA | Pending |  | AEMO proposes that this should be left as status “pending" for 2021 unless resources become more readily available. |  |
| IN005/20W | Requirements for a valid transfer request | Per clause 83 sub-clauses (g), (h) and (i) a valid transfer request can only be valid for a small gas customer, not a large gas customer. AGL wants investigation as to whether this is correct. | Mark Riley (AGL) | 12/11/2019 | WA | Pending |  | AEMO proposes that this should be left as status “pending" for 2021 unless resources become more readily available. |  |
| IN006/20W | Clause 115 clarity | AGL seeks further clarity from AEMO and the operator around the practical aspects of how this clause operates. AGL would expect that if the network operator has lodged a disconnection notice, then that MIRN is physically disconnected. Therefore AGL suggests that AEMO should not cancel the disconnection notice, but rather continue to seek the meter data or put a substituted meter reading into the system until the Operator provides the data. Alternatively, the network operator should not be able to submit a notice without submitting a meter read of some sort. | Mark Riley (AGL) | 12/11/2019 | WA | Pending |  | AEMO proposes that this should be left as status “pending" for 2021 unless resources become more readily available. |  |
| IN007/20W | Hierarchy of meter data | AGL believes there is not a clear place to describe the hierarchy of meter data. The NEM Electricity Metrology Procedures clearly define the hierarchy for electricity. Given that Customer Own reads are now being included in the WA gas market, AGL suggests that a generic hierarchy be established for all markets (east and west coast) to standardise the hierarchy in all markets. | Mark Riley (AGL) | 12/11/2019 | WA | Pending |  | AEMO proposes that this should be left as status “pending" for 2021 unless resources become more readily available. |  |
| IN012/20 |  | Changes to address street types. Need to determine if we add AV and CR, or replace AVE to AV and CRES to CR. | AEMO | 06/01/2020 | AEMO | Pending |  | AEMO proposes that this should be left as status “pending" for 2021 unless resources become more readily available. |  |
| IN013/20 |  | Add gender neutral person title value "Mx" | AEMO | 06/01/2020 | AEMO | Pending |  | AEMO proposes that this should be left as status “pending" for 2021 unless resources become more readily available. |  |
| IN008/20W | Additional Service Charge | Determine whether the definition additional services charge in clause 2 and the details about additional service charge described in clause 362A are still warranted or should be amended. (Note – This initiative was one of the residual items from the IN003/19W (Holistic tidy up of RMP) consultation whereby a consensus position as unable to be reached that the workshop because further research and information is required.) | AEMO | 04/03/2020 | WA | Pending |  | AEMO proposes that this should be left as status “pending" for 2021 unless resources become more readily available. |  |
| IN035/12 |  | Provide further data on the materiality on decommissioned sites with actual reads. Analysis undertaken by AEMO in 2013 on basic meter data has identified that DB’s are provided AEMO with actual basic meter readings MIRNs that have a status of decommissioned. The effect of this discrepancy is that MIRNs are excluded from Net System Load (NSL) calculations and therefore means that the gas is not being allocated to the associated non-host retailers in the wholesale market, but rather to the host retailer. Possible causes are (i) DB Processes – such as meter exchange that doesn’t replug a plugged meter , (ii) Meter Re-Fix completed without a transfer or without a MIRN Status Update or (iii) fraud. | To be determined | 22/11/12 | VIC, QLD | Pending | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as pending. 2019 - Jan 2019 Prioritisation session update – GRCF supported AEMO proposal to leave this as pending. - AEMO proposed that this should be Left as “pending” for 2019 unless resources become more readily available 2018 - Feb 2018 Prioritisation session update - GRCF considered this initiative was less of a priority therefore agreed it should be moved to a status of “pending” - AEMO proposes that this should be moved to a status of “pending" for 2018 unless resources become more readily available 2017 - AEMO proposes that this should be a candidate to progress in 2017. The re-running of the report by AEMO was not undertaken in 2016 due to other priorities. AEMO to advise GRCF in Q1 2017 on the timing of re-running a report if the GRCF agrees this is issue. A paper raised back 2013 on this topic. - Jan 2017 Prioritisation session update - GRCF considered this initiative was worth pursuing in 2017 therefore agreed to move this item to the in progress tab. | AEMO proposes that this should be left as status “pending" for 2021 unless resources become more readily available. |  |
| IN012/14 | Retrospective Transfers | Consider adding the VIC and QLD Retrospective Transfer functionality for the SA and NSW/ACT jurisdiction. | GRCF | 2/06/14 | NSW/ACT & SA | Pending | 2020 - Sept 2019 (Sept 2020 Prioritisation session) – Given AEMC transfer rule change GRCF supported AEMO proposal park this till we better understand the landscape of electricity. 2019 - Jan 2019 Prioritisation session update – GRCF supported AEMO proposal to leave this as pending. - AEMO proposed that this should be Left as “pending” for 2019 unless resources become more readily available2019 2018 - Feb 2018 Update - Prioritisation session update - GRCF agreed to leave this as “pending” - AEMO proposes that this should be left as status “pending" for 2018 unless resources become more readily available. 2017 - AEMO proposes that this should be left as status “pending" for 2017 unless resources become more readily available. Potential link to a AEMC rule change. This initiative is complex and will involve moderate to major IT system changes for AEMO (CGI), Retailers and Distribution businesses for those in the NSW/ACT and SA markets. Costs are likely to be high and will need to be offset by substantive benefits largely from Retailers. Will require substantive Procedure and Build Pack / Spec Pack changes. Expect the consultation to be protracted because of the complexity of the change. Will need to pass a Cost Benefit Analysis (CBA) to ensure the proposal can satisfy the NGO. Suggest canvass Participants whether to pursue in 2017 with a 2018 implementation should it fly. | AEMO proposes that this should be left as status “pending" for 2021 unless resources become more readily available. |  |
| IN003/15 | Validation of the complete customer listing | The RMPs are not prescriptive enough regarding AEMO validation steps pertaining to the complete customer listing provided by retailers. This is a cross-jurisdictional issue raised at the NARGP IIR consultation. See item #140 on consolidated list | to be determined | 22/01/15 | VIC, QLD, SA and NSW/ACT | Pending | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as pending. 2019 - Jan 2019 Prioritisation session update – GRCF supported AEMO proposal to leave this as pending. - AEMO proposed that this should be Left as “pending” for 2019 unless resources become more readily available 2018 - Feb 2018 Prioritisation session update - GRCF considered this initiative was less of a priority therefore agreed it should be moved to a status of “pending” - AEMO proposes that this should be moved to a status of “pending" for 2018 unless resources become more readily available 2017 - AEMO proposes that this is a candidate to progress in 2017. Documentation only changes. - Jan 2017 Prioritisation session update - GRCF considered this initiative was worth pursuing in 2017 therefore agreed to move this item to the in progress tab. - Jan 2018 - This was not completed in 2017. | AEMO proposes that this should be left as status “pending" for 2021 unless resources become more readily available. |  |
| IN005/16 | Differences in VIC and NSW transfer completion windows | During NARGP project it was identified that in VIC the transfer completion for the data provision period is not aligned NSW. For example a Transfer in NSW will not complete if it is outside the data provision period. NSW process seems to be more in sync with the intent of the RMP wording. VIC process needs to be reviewed. | AEMO (at this point) | 18/02/16 | NSW/ACT,VIC | Pending | 2020 - Sept 2019 (Sept 2020 Prioritisation session) – See IN012/14. 2019 - Jan 2019 Prioritisation session update – GRCF supported AEMO proposal to leave this as pending. - AEMO proposed that this should be Left as “pending” for 2019 unless resources become more readily available 2018 - Feb 2018 Update - Prioritisation session update - GRCF agreed to leave this as “pending” - AEMO proposes that this should be left as status “pending" for 2018 unless resources become more readily available 2017 - AEMO proposes that this should be left as status “pending" for 2017 unless resources become more readily available. This proposal potentially require a minor change to AEMO IT system and Procedure VIC market. On the surface it could be argued that if the Procedure aren’t in sync with system a compliance issue may emerge. On this basis the change is worth exploring. | AEMO proposes that this should be left as status “pending" for 2021 unless resources become more readily available. |  |
| IN008/16 | Meter Reads for Incomplete MFX Service Order | This relates to the issue of the requirement to provide ‘New/Basic Meter/Next scheduled read date’ and ‘New/Basic Meter/Scheduled reading day number’ details for Meter Fix (MFX) type service order response sent by the Distributor where they were unable to complete the meter fix request | Kelly Murray (Multinet) | 3/03/16 | All | Pending | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as pending. 2019 - Jan 2019 Prioritisation session update – GRCF supported AEMO proposal to leave this as pending. - AEMO proposed that this should be Left as “pending” for 2019 unless resources become more readily available 2018 - Feb 2018 Update - Prioritisation session update - GRCF agreed to leave this as “pending” - Same as 2017 best left with the proponent (Multinet) to argue the need to progress otherwise propose that this be withdrawn 2017 - Best left with the proponent (Multinet) to argue the need to progress otherwise could be withdrawn. | Been on register since 2016. Best left with the proponent (Multinet) to argue the need to progress otherwise could be withdrawn. |  |
| IN032/16 | MaterDataResponse | Network operator to send a MeterDataResponse transaction (T31B) for Customer Own Reads. | AGL | 08/09/2016 | NSW/ACT | Pending | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as pending. 2019 - Jan 2019 Prioritisation session update – GRCF supported AEMO proposal to leave this as pending. - AEMO proposed that this should be Left as “pending” for 2019 unless resources become more readily available 2018 - Feb 2018 Update - Prioritisation session update - GRCF agreed to leave this as “pending” - Same as 2017 best left with the proponent (AGL) to argue the need to progress otherwise propose that this be withdrawn 2017 - Not all Retails support. Will therefore be difficult to progress without full support. A GMI has been raised. Best left with the proponent (AGL) to argue the need to progress otherwise could be withdrawn. | Been on register since 2016. Best left with the proponent (AGL) to argue the need to progress otherwise could be withdrawn. |  |
| IN008/17 | Include SA RoLR Process Flows | Include SA RoLR process flows that were developed during the implementation of SA RoLR scheme but not added to the technical protocol documentation | AEMO | 23/06/17 | SA | Pending | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as pending. 2019 - Jan 2019 Prioritisation session update – GRCF supported AEMO proposal to leave this as pending. - AEMO proposed that this should be Left as “pending” for 2019 unless resources become more readily available 2018 - Feb 2018 Update - Prioritisation session update - GRCF agreed to leave this as “pending” - AEMO proposes that this should be left as status “pending" for 2018 unless resources become more readily available | AEMO proposes that this should be left as status “pending" for 2021 unless resources become more readily available. |  |
| IN001/17W | Add clarity to Clause 184 and 189 | Add further clarity to the words used in clause 184 and 189 Synergy and Alinta are having to manage the 10% variable frequently. Any new approach would need to ensure that the process takes into account agreements between pipeline operators and the need to supply sufficient gas quantities in a timely fashion. | Kleenheat |  | WA | Pend | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as pending. 2019 - Jan 2019 Prioritisation session update – GRCF supported AEMO proposal to leave this as pending. - AEMO proposed that this should be Left as “pending” for 2019 unless resources become more readily available 2018 Quick win | AEMO proposes that this should be left as status “pending" for 2021 unless resources become more readily available. |  |
| IN006/18 |  | Improving Customer transfers in the Gas Retail Markets (Customer Own-Reads) | Red/Lumo | 18/06/18 | All | Pending | 2020 - In March 2019 the GRCF agreed that this issue is not a high priority and will not be addressed until 2020 at the earliest. Given the above AEMO proposes that this should be left as status “pending" for 2020 unless resources become more readily available. The GRCF supported the idea to leave this as pending. 2019 - Jan 2019 Prioritisation session update – The GRCF agreed that a workshop was required to further explore whether this initiative was worth adding to the GRCF 2019 program of work - AEMO proposed that this is best left with the proponent (Red/Lumo) to argue the need to progress otherwise could be withdrawn. N/A | AEMO proposes that this should be left as status “pending" for 2021 unless resources become more readily available. |  |
| IN008/19 | Customer own reads | Leave the current timeframes for COR provision as the minimum requirement but include an additional clause in these obligations that allows the information to be shared by at an agreed frequency (eg 1 read / month). | Mark Riley (AGL) | 8/04/2019 | QLD, NSW-ACT, VIC | Pending | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as pending. 2019 - New in 2019 therefore not prioritised | AEMO proposes that this should be left as status “pending" for 2021 unless resources become more readily available. |  |
| IN006/19W | Reduce regulatory costs (negative assurance audits) | Rule 350 requires a user to conduct a negative assurance audit for each calendar year. This audit is in relation to a customer’s explicit informed consent. It is proposed this period should be extended where it is reasonable to do so. Industry Benefit: Reduction in cost | Synergy |  | WA | Pending | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as pending. 2019 - Jan 2019 Prioritisation session update – GRCF supported AEMO proposal to flag this a pending issue on the register. - AEMO proposed that this should be flagged as a “pending" item for 2019 unless resources become more readily available. If the GRCF supports this proposal, AEMO to assign Issue Number and add this initiative to the register. | Potentially linked to IN001/20W which is part of the 2020 program of work. |  |
| IN007/19W | Notification by posts | Rule 12(1) deems that communication sent by mail is deemed to have been received on the second business day. This time frame is not realistic. It is proposed that this rule is reviewed and amended to align with Australia Posts revised delivery time frames. Australia Posts current delivery time frames (for the same state) is 3 business days for metro and 4 business days for country. | Synergy |  | WA | Pending | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as pending. 2019 - Jan 2019 Prioritisation session update – GRCF supported AEMO proposal to flag this a pending issue on the register. - AEMO proposed that this should be flagged as a “pending" item for 2019 unless resources become more readily available. If the GRCF supports this proposal, AEMO to assign Issue Number and add this initiative to the register. | AEMO proposes that this should be left as status “pending" for 2021 unless resources become more readily available. |  |
| IN008/19W | Bulk MIRN Discovery | Improve the efficiency of MIRN discovery. Synergy propose that there should be arrangements similar to electricity for a bulk MIRN discovery. Including where applicable for users to use a “robot” for the transactions. Industry Benefit: Saving cost for retailer and network operator | Synergy |  | WA | Pending | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as pending. 2019 - Jan 2019 Prioritisation session update – GRCF supported AEMO proposal to flag this a pending issue on the register. - AEMO proposed that this should be flagged as a “pending" item for 2019 unless resources become more readily available. If the GRCF supports this proposal, AEMO to assign Issue Number and add this initiative to the register. | AEMO proposes that this should be left as status “pending" for 2021 unless resources become more readily available. |  |
| IN001/17 | RoLR | Review List of Known Consequences - Retailer of Last Resort, in light of QLD RoLR being implemented. Also need to also review in light of NARGP change | AEMO | 10/01/17 |  |  |  | AEMO proposes that this should be left as status “pending" for 2021 unless resources become more readily available. |  |
| IN001/09W | Emergency Provisions in the Procedures | "Consider: • the ROLR provisions in the Procedures; and • inclusion of the EMD arrangements (or similar) that applied in SA for WA Procedures (formally part 5.12B – Gas Emergencies). | AEMO |  | WA | On hold | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as on hold. 2019 - Jan 2019 Prioritisation session update – GRCF supported this idea to leave on hold. - AEMO proposed that this should remain on hold. Arp 2016 Update: (tracking no longer required): The RCC will need to consider emergency provisions in the Procedures when the Public Utilities Office and/or ERA raise emergency management in the energy sector – likely to occur as part of the Electricity Market Review. | AEMO proposes that this should be left as status “on-hold" for 2021 unless resources become more readily available. |  |
| IN014/12 |  | As per the recommendation in the “Discussion Paper on the results of the DUAFG Wash Up Options Evaluation and Global Settlements in Victoria" (IN002/09), amend the existing “Wholesale market distribution UAFG procedures (Vic)” to reflect the principles set out in Option A of the discussion paper | AEMO | 27/03/12 | VIC | On hold | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as on hold. 2019 - Jan 2019 Prioritisation session update – GRCF supported this idea to leave on hold. - AEMO proposed that this should remain on hold. 2018 - In the 2017 prioritisation session the GRCF confirmed this should remain on hold. AEMO proposes that this should remain “on-hold" for 2018. 2017 - This initiative goes back to 2012 when it emerged that the Vic gas DUAFG was taking 5 years to close out the reconciliation which wasn’t acceptable to AEMO back then. Recent advice from the AEMO Settlements team is things have only marginally improved, but its not at a point that AEMO would recommend the item be withdrawn. This is to be left "on-hold" | This initiative goes back to 2012 when it emerged that the Vic gas DUAFG for the Principal Transmission System (PTS) was taking 5 years to close out the reconciliation which wasn’t acceptable to AEMO. Recent advice from the AEMO Settlements team is things have improved. The time taken is less than 3 years so AEMO recommends the item be withdrawn. |  |
| IN002/15 | Energise meter via Customer Transfer (Deemed Transfer) | Currently the SA procedures, systems and processes facilitate a mechanism to energise a meter via a Transfer should the Transfer be a “move in” and the meter currently disconnected. This process removes the need for a Retailer to raise a Meter Turn-on (MTN) service order request. The NARGP decided not to include this facility for NSW/ACT but rather consider a broader implementation that includes VIC and QLD. | AEMO | 22/01/15 | VIC, QLD and NSW/ACT | On hold | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF did not agree with AEMOs proposal to progress this in 2020. 2019 - Jan 2019 Prioritisation session update – GRCF supported this idea to leave on hold. - AEMO proposed that this should remain on hold. 2018 - In the 2017 prioritisation session the GRCF confirmed this should remain on hold. AEMO proposes that this should remain “on-hold" for 2018. 2017 - Potentially this does have merit as a good change. Less Retailer end user processing. However if the decision about not progressing items that have system implication because of PoC, carry’s forward in 2017, then leave on hold for 2017 with Participants support to do so. | AEMO proposes that this should be left as status “on-hold" for 2021 unless resources become more readily available. |  |
| IN019/13 | Metering Obligations in the RMP | Obligation in Procedures cannot be a conduct provision. The drafting for the Non DTS (Chap 8) just incorporate the requirements of the specified rules (by reference) into a separate framework for non-DTS systems which doesn’t expand the scope of the NGR. The NGR conduct provision will still be limited to declared transmission and distribution systems. (see also IN002/11) | AEMO | 1/10/13 | VIC | On hold | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as on hold. 2019 - Jan 2019 Prioritisation session update – GRCF supported this idea to leave on hold. - AEMO proposed that this should remain on hold. 2018 - In the 2017 prioritisation session the GRCF confirmed this should remain on hold. AEMO proposes that this should remain “on-hold" for 2018. 2017 - A GMI on this was raised back in 2014. AEMO is yet to determine the materiality therefore this item is to remain on hold | AEMO proposes that this should be left as status “on-hold" for 2021 unless resources become more readily available. |  |
| IN031/15 | Retail Reports | This initiative seeks reports to standardise the information and incorporate all markets to allow for comparisons | AGL | 18/08/15 | All | On hold | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - Same as previous years, best left with the proponent (AGL) to argue the need to progress otherwise propose that this GMI be withdrawn 2019 - Jan 2019 Prioritisation session update – GRCF supported this idea to leave on hold. - AEMO proposed that this should remain on hold. 2018 - Same as 2017 best left with the proponent (AGL) to argue the need to progress otherwise propose that this GMI be withdrawn 2017 - A GMI has been prepared. Best left with the proponent (AGL) to argue the need to progress otherwise could be withdrawn. | Same as 2020 best left with the proponent (AGL) to argue the need to progress otherwise propose that this GMI be withdrawn |  |
| IN030/15 |  | Additional estimation_substitution_reason_codes to be discussed in the GRCF for a cross-jurisdictional harmonised approach. The addition of extra Substitution_Reason_Code in the MDN. Code 19 – Access to Meter Unsafe – This is equivalent to the current “Unsafe” code (can’t read code 08) which is reported to retailers. Code 20 – Can’t Locate Address – Required in order to distinguish from 04 Can’t Locate Meter (address found but not the meter). Code 21 – MDL Issue – Required to match the CRC 13 we currently send to retailer. These initiatives have been put forward by NARGP | GRCF | 4/08/15 | All | On hold | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as on hold. 2019 - Jan 2019 Prioritisation session update – GRCF supported this idea to leave on hold. - AEMO proposed that this should remain on hold. 2018 - In the 2017 prioritisation session the GRCF confirmed this should remain on hold. AEMO proposes that this should remain “on-hold" for 2018 2017 - AEMO proposes that this should move to a status of "pending" for 2017 unless resources become more readily available. This is not enumerated codes. These are CSV codes, no Schema impact, therefore DB-RB change only. Doc change for AEMO only. | AEMO proposes that this should be left as status “on-hold" for 2021 unless resources become more readily available. |  |
| IN006/16 | Cross jurisdictional harmonised approach for safety related DB initiated disconnections | During NARGP project it was identified that there seems to be ambiguity on which SO could be used for safety related disconnections. APA uses DB initiated SDR-MRM and it seems that these DB initiated SOs did not cause any issues in Retailer systems and were processed appropriately. The SOs were not rejected/ NACK’d and the meter reads processed correctly. Jemena has also agreed to use MRM-SDR, similar to APA in NSW-ACT. Couple of issues were raised: 1. One retailer raised an issue in terms of charging their customers for these SOs may be an issue. 2. Another retailer noted that they were able to process DB initiated MRM but not a SDR. It was agreed that it may be prudent to refer this to the GRCF for a cross jurisdictional harmonised approach for safety related disconnections. | To be determined | 18/02/16 | All | On hold | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as on hold. 2019 - Jan 2019 Prioritisation session update – GRCF supported this idea to leave on hold. - AEMO proposed that this should remain on hold. 2018 - In the 2017 prioritisation session the GRCF confirmed this should remain on hold. AEMO proposes that this should remain “on-hold" for 2018. 2017 - AEMO proposes that this should move to a status of “pending" for 2017 unless resources become more readily available. Potentially DB-RB system change. Doc change for AEMO only. | AEMO proposes that this should be left as status “on-hold" for 2021 unless resources become more readily available. |  |
| IN009/16 | PBP5 clarification item - Total Gas Injected report update | Amend the TotalGasInjectedRpt for NSW-ACT as per issues identified during the NARGP project. The context of the naming of the fields depending on the outcome may need to change. GasDay in the current report actually refers to the date the data was updated/received, vs GasDayHistorical which is actually the gas date the data applies to. If adding a timestamp, it may make sense to rename GasDayHistorical to GasDay and rename GasDay to LastModifiedDateTime | AEMO | 3/03/16 | NSW-ACT | On hold | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as on hold. 2019 - Jan 2019 Prioritisation session update – GRCF supported this idea to leave on hold. - AEMO proposed that this should remain on hold. 2018 - In the 2017 prioritisation session the GRCF confirmed this should remain on hold. AEMO proposes that this should remain “on-hold" for 2018. 2017 - AEMO proposes that this should move to a status of “pending" for 2017 unless resources become more readily available. Potential RB and AEMO (CGI) system change. GRCF agreed this as low priority. | AEMO proposes that this should be left as status “on-hold" for 2021 unless resources become more readily available. |  |
| IN011/13 | 1.Non-DTS Metering | RMP only changes for Non DTS interval metering to remove regulatory gap | AEMO | 1/07/13 | VIC | On hold | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as on hold. 2019 - Jan 2019 Prioritisation session update – GRCF supported this idea to leave on hold. - AEMO proposed that this should remain on hold. 2018 - In the 2017 prioritisation session the GRCF confirmed this should remain on hold. AEMO proposes that this should remain “on-hold" for 2018. 2017 - Unclear why the 2016 prioritisation session outcome mention this initiative may need a rule change. A GMI was raised back in 2013. AEMO needs to reassess the materiality of the regulatory gap before progressing this issue. Should remain on hold. | AEMO proposes that this should be left as status “on-hold" for 2021 unless resources become more readily available. |  |
| IN016/16 | PBP5 Daily MDN Index Value amendment | Evaluate the issue with Jemena/AAD provision of ‘Current_Index_value’ in transaction 2115 (MeterDatNotificaiton for Daily meters to Retailers from the Distributor) which is noted as ‘Mandatory’ in the PBP5. In certain scenarios the index values may not align with the energy values. GRCF to evaluate whether daily MDN index values can be noted as being ‘optional’ in the PBP5. | Jemena | 4/04/16 | NSW-ACT | On hold | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as on hold. 2019 - Jan 2019 Prioritisation session update – GRCF supported this idea to leave on hold. - AEMO proposed that this should remain on hold. 2018 - Best left with the proponent (AGL) to argue the need to progress otherwise could be withdrawn 2017 - AEMO proposes that this should move to a status of “pending" for 2017 unless resources become more readily available. Potentially, DB, RB and AEMO certification change. AEMO recertification effort, PBP change. | AEMO proposes that this should be left as status “on-hold" for 2021 unless resources become more readily available. |  |
| IN018/16 | NSW-ACT WWT clarification item: Move-in transfers and deemed Service Orders | Resolve disconnect between APA WWT implementation, based on their SA system, and adoption of move-in transfer objection period of 5 days as per wider NSW-ACT. Issue arises when prospective transfer date is within the 5 day objection window, leading to APA not raising the deemed SRT or MTN as required - as it is contingent on a PEN notification from AEMO straight after the REQ notification. GRCF to investigate whether a change is required to RMPs and PBP6 where no Objection period is applicable for move-ins in WWT and as such a PEN is sent earlier to APA. Noting the volumes of move-ins are about 130 per year, with none of them requiring reconnections. APA has a workaround in place currently till a permanent fix is implemented. | To be determined | 8/04/16 | NSW-ACT | On hold | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as on hold. 2019 - Jan 2019 Prioritisation session update – GRCF supported this idea to leave on hold. - AEMO proposed that this should remain on hold. 2018 - In the 2017 prioritisation session the GRCF confirmed this should remain on hold. AEMO proposes that this should remain “on-hold" for 2018. 2017 - AEMO proposes that this should move to a status of “pending" for 2017 unless resources become more readily available. Potentially AEMO-CGI and DB system change. CGI change, no internal change, no schema change. CGI may need to recertify. AEMO recertification. | AEMO proposes that this should be left as status “on-hold" for 2021 unless resources become more readily available. |  |
| IN023/16 | PBP5 conformance- Jemena/AAD network bills | After the NARGP market trials AEMO was notified that Jemena is not conforming to the PBP5 requirements in regards to network bills. Jemena to ensure inclusion of an adjustment indicator of ‘C’ instead of ‘N’ to generate the cancellation of a previously provided Excluded service item. PBP3 (and by extension PBP5) state that ‘C’ is to be utilised for Cancellation of previous transactions in the excluded services. | To be determined | 21/04/16 | NSW-ACT | On hold | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as on hold. 2019 - Jan 2019 Prioritisation session update – GRCF supported this idea to leave on hold. - AEMO proposed that this should remain on hold. 2018 - In the 2017 prioritisation session the GRCF confirmed this should remain on hold. AEMO proposes that this should remain “on-hold" for 2018. 2017 - AEMO proposes that this should move to a status of "pending" for 2017 unless resources become more readily available. Potential impact for certification if change to CSV structure. Recertification reqd | AEMO proposes that this should be left as status “on-hold" for 2021 unless resources become more readily available. |  |
| IN010/19W | Clause 211 – AEMO Intra Day Reporting | Confirm with the participants if the intraday reports specified in clause 211 of the WA RMP are still valid (i.e. if participants use the reports and find the data in the report useful). If the reports are no longer valid then remove the reporting requirements from the WA RMP. This will require AEMO IT system changes. Industry Benefit : Reduces the time, effort and costs associated in producing reports that are not be used in the market. | AEMO |  | WA | On hold | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as on hold. 2019 Feb 2019 Prioritisation session update – GRCF supported this idea to leave on hold. - AEMO proposed that this should remain on hold. If the GRCF supports this proposal, AEMO to assign Issue Number and add this initiative to the register 2018 Parked This item has been identified as not critical and hence not categorised Check with CGI about system impact. Issue is not critical. Parked This item has been identified as not critical and hence not categorised | AEMO proposes that this should be left as status “on-hold" for 2021 unless resources become more readily available. |  |
| IN011/19W | Report Timing | There are number of reports which AEMO must provide within 5 hours after the end of a gas day. Review the timing and requirement of these reports, e.g. can the time be extended; can it be on a reasonable endeavours/as soon as practical basis instead of ‘must’? The reports are specified in the following clauses of the WA RMP: 228(3), 246(1), 248(1), 286, 287(1), 288(1), 296(1), 299(1), 300(1), 300(2)(a)-(f), 300(3), 302(3). This will require AEMO IT system changes. | AEMO |  | WA | On hold | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as on hold. 2019 Feb 2019 Prioritisation session update – GRCF supported this idea to leave on hold. - AEMO proposed that this should remain on hold. If the GRCF supports this proposal, AEMO to assign Issue Number and add this initiative to the register 2018 Check with CGI about system impact. Issue is not critical. Parked This item has been identified as not critical and hence not categorised | AEMO proposes that this should be left as status “on-hold" for 2021 unless resources become more readily available. |  |
| IN0002/19W | Reduce regulatory administration | Rule 72 requires a user to obtain explicit informed consent before making a request for a MIRN discovery. It is proposed that (similar to the Electricity Customer Transfer Code) the requirement for explicit informed consent is removed. Removing this requirement reduces costs and administrative burden and improves the efficiency of the quotation process. This change will not affect the interests and rights of customers. The rules require a user to obtain explicit informed consent before making a request for historical data in order to respond to a customer’s request for a supply quotation. It is proposed the requirement for explicit informed consent is removed and replaced instead with substantiation that the request was made subject to a customer’s request for a supply quote. This change will not affect the interests and rights of customers. | Synergy |  | WA | On hold | 2020 - Sep 2019 update - Synergy (proponent) requested to move this initiative to 'On hold' area. 2019 - Feb 2019 Prioritisation session update - GRCF considered this initiative was worth pursuing in 2018 Quick win Could be combined with IN006/18W | Potentially linked to IN001/20W which is part of the 2020 program of work. |  |
| IN012/19W | Users permitted to object to a transfer | It is proposed that the rules be changed (similar to the NEM) to permit users to object to a transfer where a customer has an outstanding debt. | Synergy |  | WA | On Hold | 2020 - Sept 2019 (Sept 2020 Prioritisation session) - GRCF supported AEMO proposal to leave this as on hold. 2019 Feb 2019 Prioritisation session update – GRCF supported this idea to leave on hold. - AEMO proposed that this should remain on hold. If the GRCF supports this proposal, AEMO to assign Issue Number and add this initiative to the register Parked This is likely to be a large piece of work involving Rules, Procedure and system changes. | AEMO proposes that this should be left as status “on-hold" for 2021 unless resources become more readily available. |  |