WA Initiatives

| Change ID | Title | Proponent | Status/Next Steps |
| --- | --- | --- | --- |
| IN003/21W | EPWA customer detail head of power provision | AGL. Mark Riley (AGL) and Catherine Rousch (Alinta) | The ERA has begun its gas compendium review, so this proposal could be submitted to them to be progressed. |
| IN002/19W | Reduce regulatory administration | Synergy | ERA appetite for change to this requirement unlikely. Propose to progress this GMI within the GRCF, as a low priority item. Consumer angle to be considered |
| IN005/20W | Requirements for a valid transfer request | Mark Riley (AGL)/AEMO | To be reviewed further by AEMO. |
| IN001/09W | Emergency Provisions in the Procedures | AEMO | Emergency Procedures to be considered separately to this issue. April 2023 Update: Catherine Rousch (Alinta) has reached out to EPWA. RoLR-related changes are currently considered ‘on hold’ until the legislative changes are progressed. Suggest this initiative remains ‘on hold’ until an update is given. |
| IN010/19W | Clause 211 – AEMO Intra Day Reporting | AEMO | Feedback to be gathered from the GRCF on this matter. April 2023 Update: Kleenheat is supportive of this requirement being removed. As is Alinta. |
| IN004/20W | WA harmonisation | AEMO/Mark Riley (AGL) | Low priority item, likely to be high-effort for marginal benefit. AEMO to follow up. |
| IN008/20W | Additional Service Charge | AEMO | Further review by AEMO to occur. |
| IN007/19W | Notification by post | Synergy | Issue to be progressed, following confirmation it doesn’t clash with existing legislation. |
| IN006/20W | Clause 115 clarity | AEMO/Mark Riley (AGL) | Further review required between AEMO and AGL. |
| IN001/17W | Add clarity to Clause 184 and 189 | Kleenheat | Kleenheat to provide an update at the next meeting. April 2023 update: Happy for this to be withdrawn. |

East Coast Initiatives

| Change ID | Title | Proponent | Status/Next Steps |
| --- | --- | --- | --- |
| IN004/23 |  | OE | Potential new job enquiry code and physical product for disconnection. Change outside of schema. Recommend this is retained and revisited following discussions occurring between participants. April 2023 update: Update expected in ~6 weeks time/by June 2023 meeting. |
| IN003/22 |  | JGN | These have not been raised as GMIs. Process worth fleshing out. To be formally raised as a GMI and on hold until then. |
| IN005/22 |  | JGN | These have not been raised as GMIs. May be beneficial beyond new connections. Discussion to be taken offline. April 2023 update: Jemena to follow up outside of the GRCF meeting. |
| IN006/16 | Cross jurisdictional harmonised approach for safety related DB initiated disconnections | JGN | Not currently an issue for JGN. Process flows (Build Pack 5, EG: RB needing to know the site has been disconnected) may need to be updated. JGN to assess, then AGL and other RBs to consider. To be taken offline. April 2023 update: Jemena to follow up outside of the GRCF meeting. |
| IN002/15 | Energise meter via Customer Transfer (Deemed Transfer) | AEMO/GRCF | Cost would be significant, WA would remain the same if this change were made. Transfer may not complete, so current FRO would be left with energised site. This issue is symptomatic of reconnection/transfer processes as a whole. |
| IN005/16 | Differences in VIC and NSW transfer completion windows | AEMO (at this point) | TBC internally by AEMO. Suggest considering it alongside other transfer/data windows and what comparative impacts this could have on other Procedures. May flow into IN004/21 (Process Flows/timings). |
| IN012/14 | Retrospective Transfers | GRCF/Distributors | Error corrections works for JGN, but NERR obligations allow some changes. Would be good to get an idea of volumes (EG: JGN twice in a year/18 months). MGN does do retrospective transfers, allowed in Vic. |
| IN006/18 |  | Red/Lumo | Using CoRs for transfers and not penalising customers. Networks doing safety checks on meters to be considered (would need a physical read regularly). To be considered offline. April 2023 update: To be reviewed offline, update to be provided in June 2023. |
| IN002/22 |  | AGL | This GMI is an updated version of the below (IN030/15). Reflects the work done in electricity to expand the list of substitution codes. GMI reflects input from DBs. Need to clarify as to whether schema change is needed (and whether it can be removed from schema). Specific content of Codes TBD offline. To determine timing and when this can be consulted on. If HVZ work requires B2B changes, this could be included in it. April 2023 update: Timing – need to determine whether this is a schema change or just an enumeration change. |
| IN016/22 |  | AEMO | Vic |
| IN011/13 | 1.Non-DTS Metering | AEMO | AEMC review of DTS may require further consideration of this GMI – regulatory gap may change. TBC by AEMO. |
| IN019/13 | Metering Obligations in the RMP | Lumo/AEMO | May tie into above issues. To be considered as part of non-DTS areas. April 2023 update: AEMO also to review as part of ESC Code review. |
| IN014/12 |  | AEMO | AEMO to consider this internally as to whether it’s worth progressing. RBs and DBs supportive of a shorter washup period, especially with higher prices. MGN and Ausnet would need to consider this internally and industry should arrive at a position on this matter. Staged approach may be beneficial. |
| IN035/12 |  | AEMO/GRCF | Reporting has improved since this GMI was raised. Worth considering stronger Procedural obligations (EG: timing, what activities DBs undertake to identify these sorts of situations). To be retained as an issue for consideration. |
| IN004/22 | Volume Boundary Flag | JGN | Potential bundling (see above). IT changes necessary. Visibility of Volume Boundary Meters beneficial. TBC alongside Vic bulk hot water (though should be a separate flag). To be further developed as a Vic/NSW GMI. April 2023 update: Jemena to speak to Vic DBs as to whether the field should be introduced and GMI raised. |
| IN004/21 | Review process flow diagrams | Red/Lumo | Could be bundled (see above) as part of guidance material. Low priority. April 2023: Consider alongside East coast guidelines. |
| IN010/21 | Unit of measurement for "base load" | AEMO | Minor documentation change. Can be rolled into other Procedure consultations. |